0:00

Alexey

I will start with an introduction. Thank you very much for coming to this event. This event is brought to you by DataTalks Club, one of our weekly events. We have multiple events per week of different kinds. On Tuesday we have more technical events such as workshops or webinars with presentations.

0:21

Alexey

Next week we will have a talk about serverless machine learning with AWS. The week after that we will have a talk about a new service from AWS called AWS Glue DataBrew. We also have less technical events like the one today. Usually we host them on Friday. Last week I had to cancel and move it to today.

0:54

Alexey

Today it is more of a discussion. It does not have slides, so it is structured as a conversation. We then publish this as a podcast. Today we will talk about processes for machine learning projects. Tomorrow we will talk about building a data science team.

1:13

Alexey

Next week we have another talk about recruiting processes and how to stand out as a data scientist. For today we will use Slido for questions. First I will talk about the processes, and then you can ask questions during the conversation. After that I will spend some time answering them. I will send the link to the chat now.

1:59

Alexey

Please feel free to use Slido for asking your questions. Let us start. Let me open my notes.

2:34

Alexey

Thanks again for joining. Today we will talk about processes in a machine learning project. By processes I mean how everyone can work together in one team on the same project to deliver value. Last week we talked about roles in the team, and this topic is related.

2:59

Alexey

Previously we talked about the product manager. The main responsibility of a product manager is making sure the team is doing the right thing. Then the team has a data analyst whose main responsibility is understanding and explaining the data. We also have a data scientist whose focus is more on predicting than explaining and on more engineering work than a data analyst does.

3:31

Alexey

We also have data engineers. Data engineers make sure that analysts, data scientists, and everyone else have access to the data they need for analysis and model training. They also provide the tools to access the data. Then we have machine learning engineers who work together with data scientists. They take the models data scientists build and make sure these models are scalable and built as web services.

3:59

Alexey

Finally we have site reliability engineers, now often called MLOps engineers. They focus on the reliability of the solution and handle monitoring. Everyone in the team needs to work together. If we have a problem to solve, having a process is a good idea.

4:29

Alexey

If we do not follow a process, the project may fail. What is worse, we might spend a lot of time on a project that ends up failing and realize that the time invested was wasted because the project was not useful. A process helps us iterate faster. It helps us check our assumptions and ideas.

4:59

Alexey

It also helps us stop projects that are not promising earlier so we do not waste too much time on them. There are many methodologies for organizing machine learning projects, and they are relatively similar. Today I will talk about one of them called CRISP DM, which stands for Cross Industry Standard Process in Data Mining. It is an old methodology created by IBM in the 1990s.

5:34

Alexey

Back then data science was called data mining and things were different, but the framework still applies today with some corrections. The general process is still valid. A process in CRISP DM consists of six steps. The first step is business understanding.

6:00

Alexey

We want to understand the business problem, set objectives, and make sure the problem is worth solving. Once we have that, we move to data understanding. At this step we analyze the available data and decide if it is good enough. We then decide if we need additional data.

6:26

Alexey

Next we have data preparation. Once we analyze the data and see that we have what we need, we transform it so it can be used for a machine learning model. When the data is prepared in a usable form, we move to modeling. This is the step where we actually train the model using our favorite libraries such as scikit learn.

7:02

Alexey

After training the model we evaluate it. We check the results and see if the model performs according to our expectations and the objectives we defined during the business understanding step. Finally we have the deployment step. If the model meets expectations, we roll out the solution to all users.

7:27

Alexey

Now we will take a closer look at all the steps and see what happens in each one. To illustrate the process better, we will use the same example we discussed previously. The example is classifying the category of a listing.

7:55

Alexey

Imagine we have an online classified website where people sell items they no longer need and buy items they want. Websites like Craigslist, eBay, or Avito work this way. Imagine you have an iPhone and want to sell it. You go to the website, create a listing, and people contact you if they are interested.

8:26

Alexey

We want to help sellers create listings faster. To do this we want to develop a model that automatically suggests the right category. When you create a listing for an iPhone, the model should suggest the mobile phones category. We work in a cross functional team responsible for the posting flow.

8:48

Alexey

This team includes a product manager, back end and front end engineers, a data analyst, a data scientist, a data engineer, a machine learning engineer, and a site reliability engineer. All these people work together on the services related to the posting flow. Let us see how we can solve this problem using CRISP DM.

9:22

Alexey

The first step is business understanding. At this step we want to understand the problem and decide whether it is worth investing time. Usually someone comes to our team, often to the product manager, and asks if the team can solve a problem. The product manager does not immediately agree.

9:54

Alexey

They first need to analyze the problem. They usually say that it sounds like a good problem to solve and suggest thinking about it. Then together with the data analyst they try to quantify the size of the problem. They want to understand how many users are affected.

10:23

Alexey

They want to know how many sellers cannot finish posting an item because they cannot figure out the correct category. Some users simply leave the site. They also want to know how many items end up in the wrong category. They need a number that explains how big the problem is before starting to solve it.

10:58

Alexey

Measuring how many users cannot finish posting can be tricky. It is not always easy to understand why a user drops out. Was it because they could not select the right category or because something else happened. This requires talking to users and understanding the difficult steps in posting.

11:30

Alexey

User interviews are useful, but they are not always easy to use as a metric. We can also talk to the moderation team. Moderators manually inspect listings, accept them, or correct them. From them we can learn that about 10 percent of listings end up in the wrong category.

12:00

Alexey

This gives us a number. We also learn that moderators spend a lot of time moving items to the correct categories. They manually change the category so listings end up in the right place. We can measure the size of the problem by looking at the moderators' workload.

12:31

Alexey

For example, if moderators spend an average of 10 hours per week on this task, it means a quarter of their time is spent solving this manually. This is a large number, so we can see the problem is worth solving. We then define an objective.

12:52

Alexey

If we develop a model that suggests the correct category automatically, we want to reduce the number of hours moderators spend on manual reassignment by 50 percent. This gives us a clear objective. Moderators would then spend four hours less per week on this task. They could focus on more important work.

13:25

Alexey

The problem is important, we can measure its size, and we have a way to measure success. We also want to understand if machine learning is the right tool. The product manager and data analyst talk to the data scientist and ask for an assessment.

14:02

Alexey

For this particular problem, the data scientist would confirm that machine learning can be used to suggest the right category. At this step the team decides that machine learning is appropriate. They quantify the size of the problem and set the objective of reducing moderator time by 50 percent.

14:49

Alexey

Business understanding is an important step. We want to make sure the problem is worth solving so that the time spent developing, training, and productionizing the model is justified. Often we spend time on things that are not important. Investing time in understanding and quantifying the problem is better.

15:03

Alexey

Once we have that, we move to the next step, which is data understanding. We want to understand what data we have available. Usually data scientists and data analysts work together at this stage. They look at the data, examine what is there, and determine what kind of data is needed for solving the problem.

15:32

Alexey

For our problem we need the title of the listing, for example “iPhone.” We also need the description, and ideally we would have images. We need the correct category as well, meaning the category moderators assign when they review the listing. They might say the listing already belongs to the correct category or that it should be moved, and for an iPhone the correct category is mobile phones.

15:38

Alexey

We look at the data and see that we have the title and the description, but access to images is difficult. Now we must decide if investing time into image access is necessary or if the available information is enough. We can talk to the data scientist to check whether title and description are sufficient or if something else is needed. Since images might not be crucial, it can be a good idea to continue without them and use only title and description.

15:46

Alexey

If all the needed data is already in the data lake then data engineers do not need to take further action. If some data is not accessible, for example the moderators’ decisions, then data engineers need to work with the moderation team to make it available. They ensure this data is stored in the data lake so we can use it for the model. Once we confirm the required data exists, we move to the next step.

16:00

Alexey

The next step is data preparation, where we prepare the data for modeling. Data engineers ensure the data is present by building pipelines and moving data from the moderation team to our team. In early project stages it makes sense to move fast and iterate, meaning the first version of the pipeline does not need to be perfect. What matters is having a reliable way to get the data and use it. The goal here is to have all needed data easily accessible.

16:23

Alexey

Ideally the data is in one table with all features and the target. In our case the features are title and description, and the target is the correct category. Once we have that ready, we move to modeling.

16:35

Alexey

Modeling is the step where we train the model. Ideally the data is prepared well enough that we can simply select it from the database and feed it into the model. Sometimes we need extra preprocessing, such as count vectorizer or tf-idf vectorizer for text. We define a model evaluation metric such as accuracy, precision, recall, f1 or AUC. These metrics are internal data science metrics, not business metrics.

16:54

Alexey

Often it makes sense to create a simple baseline before training a real model. A baseline can be a set of rules, such as “if the title contains iPhone, the category is mobile phones.” We then check the accuracy of this baseline. If the baseline is bad we may need to invest time in a more complex model, but sometimes the baseline may be enough. The important thing is to have a way to measure performance.

17:05

Alexey

If the baseline accuracy is sufficient we can move to the evaluation step. Evaluation checks whether the model meets the original objective. Our objective was to reduce the time moderators spend adjusting categories by 50 percent. We now need to check if the model helps achieve that.

17:17

Alexey

To evaluate, we integrate the solution and apply it to a small portion of traffic. For example, we take five percent of new listings and apply the model to them. We observe how users react and assign a few moderators to handle this five percent while others handle the remaining traffic. We run this for a week or two and measure whether our business metric improves. We check if the time spent on category corrections decreases by 50 percent, by 25 percent, or does not improve at all.

17:29

Alexey

Evaluation can lead to different outcomes. One outcome is that the solution meets expectations and we can deploy it. Another outcome is that it does not meet expectations because we did not understand the problem well or the baseline was too simple. In that case we improve the model, retrain it and evaluate again with the same five percent of traffic. A third outcome is that we see no improvement at all, in which case we might stop the project and move to something else.

17:43

Alexey

If the solution meets expectations we go to deployment. Deployment means rolling out the solution to all users. At this stage the focus is on engineering. We ensure the service is reliable and scalable under full traffic. Machine learning engineers and site reliability engineers work together on infrastructure, monitoring and alerting.

17:59

Alexey

At the end of this step the model is in production. It affects all users and works reliably. Even if it is not a model but a heuristic, it is packaged in a web service and deployed. After deployment we can return to business understanding and decide how much we want to improve the model.

18:16

Alexey

We look at the numbers again, set new objectives and iterate. After building a simple model, such as logistic regression, we might consider adding images. We then evaluate what is needed to include images in the pipeline and whether training an image classification model brings enough improvement.

18:23

Alexey

When making these decisions we always keep the business objective in mind. We check whether the extra complexity is justified. We need a clear way to calculate return on investment. If spending additional weeks or months does not bring enough improvement, we work on something else.

18:34

Alexey

In my experience we should start with a simple heuristic. Then we validate it and complete one full iteration through the process up to evaluation. If the heuristic meets the objective we keep it. If there is room for improvement we introduce simple machine learning and then iterate further.

18:47

Alexey

After a few iterations with simple models we can move to more complex ones. We might add more features or use the heuristics themselves as features. If improvement is still possible we can explore deep learning models for NLP or images. This is appropriate only after we have a reliable baseline working in production.

18:59

Alexey

Before investing in complex models we calculate return on investment. We estimate how much time development will take and how much value improvement might bring. The product manager usually handles this evaluation.

19:12

Alexey

I also want to talk about data collection. When I announced this event on LinkedIn, Julian Martinez commented that one of the hardest aspects of machine learning is labeling data correctly. He added that few people talk about this. I agree, so I want to spend a bit more time on it.

19:25

Alexey

Crisp DM may not explicitly highlight data collection, but it is part of the data understanding step. At this step we analyze existing data and see whether anything is missing. If something important is missing, we must understand how crucial it is. If it is essential, we need to invest time and money into collecting it.

19:38

Alexey

We might decide to acquire new data, build better infrastructure or work with a third party provider for labeling. Tracking data quality is also important at this stage. Data analysts check whether the data is good enough to train a meaningful model. They check whether the model will be accurate or if poor data quality will harm performance.

19:52

Alexey

Often we inspect data manually and correct errors. One helpful trick to detect incorrect labels is to train a model and apply it to the same training set. If the model makes mistakes on the training set, these mistakes often point to wrong labels. We can review these errors and manually fix the training data.

20:05

Alexey

This is everything I prepared for today. If you have questions, you can use the link to Slido in the chat. Let me share it again. I will now share my screen and open Slido.

31:26

Alexey

Vladimir is asking whether it is better to check the relationship between business metrics and data science metrics before modeling instead of doing A/B testing at the end. It is possible to do that, but if you have no model yet you cannot check this relationship. In that case the only option is to roll out a simple solution and see how users react. After you already have a working model, it makes sense to check the connection between predictive metrics and business metrics.

31:32

Alexey

For example, if you have a recommender system with a mean average precision of sixty percent, you can estimate how this usually affects engagement. This requires an existing model. I hope this answers the question.

33:04

Alexey

If you want to ask a question, go to Slido.com or use the QR code and enter the event code. If you have questions later, you can ask them in Slack.

33:57

Alexey

Vladimir asks whether Crisp DM is used in smaller teams. The size of the team does not matter, and you do not have to follow Crisp DM exactly. You can adjust it to your needs and include additional steps if needed, such as a separate data collection step. Many other methodologies exist and most are similar to Crisp DM.

34:11

Alexey

Having a process is always a good idea, especially the business understanding step. You do not want to spend time solving a problem that is not important. Crisp DM emphasizes this step well.

35:09

Alexey

Do we conduct user research? Yes, of course. That is often the best way to understand user problems.

35:28

Alexey

Thanks for coming. I will make this video available on YouTube and also upload it as a podcast. Tomorrow we will have another episode about building a data science team. It starts at twelve o’clock European time.

36:03

Alexey

See you, and thanks for attending. Goodbye.